## AET Communications & Engagement Strategy
Phase 1 Stakeholder Engagement & Awareness

## Working version – 18 December 2025

Contents

1. Purpose of this strategy	1

2. Phase 1 objectives	1

3. Stakeholders	2

4. Core narrative & messaging framework	4

5. Project Q&A’s (internal use)	10

6. Communications & engagement action plan	14

6.1 Priority stream 1 – Essential foundations & time-sensitive engagement	14

6.2 Priority stream 2 – Early engagement & risk management	15

6.3 Priority Stream 3 – Community, industry & youth engagement	16

7. Appendix	17

7.1 Additional technical Q&As	17

# 1. Purpose of this strategy

This Communications & Engagement (C&E) Strategy outlines the approach for Phase 1: Pre-contract of AET’s Advanced Resource Recovery Centre (ARRC) in Bendigo.

# 2. Phase 1 objectives

Phase 1 aims to:

Strengthen alignment and confidence across key stakeholders

Establish a clear, accessible and repeatable narrative

Build early trust and credibility

Equip advocates with practical tools

Shape early media understanding and tone

# 3. Stakeholders

| Stakeholder Group | Influence | Interest | Current Relationship | Desired Position | Preferred Channels | Phase 1 Engagement Approach |
| --- | --- | --- | --- | --- | --- | --- |
| City of Greater Bendigo (CoGB) | High | High | Long-standing but currently uneven; some strain around contract terms. | Strong, aligned advocate | Direct briefings; written updates; councillor sessions | Rebuild confidence; align narrative; support officers; predictable engagement rhythm |
| Neighbouring, regional and northern fringe councils | High | Medium | Emerging awareness; interest increases with clear value propositions | Supportive feedstock partners | Council packs; benefit-led presentations; site tours | Deliver low-pressure education; demonstrate value; provide technical clarity |
| Government agencies (State - Recycling Victoria, RDV, DEECA, DJSIR, EPA, DTF; Federal - DCCEEW) | High | Medium | Constructive but intermittent engagement | Predictable, supportive policy/regulator partners | Structured meetings; technical documentation | Provide regulatory clarity; align with policy targets; establish steady cadence |
| Local businesses & suppliers (Bio Gro, ASQ, regional SMEs) | Medium | High | Very positive, early partners | Visible collaborators and champions | Partnership meetings; co-branding; site tours | Activate as advocates; highlight circular ecosystem benefits; collaborate on local stories |
| Education sector (La Trobe Uni, Bendigo TAFE, Deakin University, Bendigo secondary schools), Youth Council | Medium | High | Very positive; strong youth interest; multiple past engagements | Long-term education & skills partners | School visits; site tours; structured curriculum resources | Build Schools & Youth Program; leverage Youth Council |
| Dja Dja Wurrung | Medium | High | Early engagement only; requires formalised approach | Cultural co-design partner | Cultural protocols; formal meetings | Initiate early, respectful engagement; establish governance |
| Residents and community groups | Medium | High | Limited Bendigo-specific exposure | Informed and supportive community | FAQs; events; community forums; simple materials | Myth-busting; clear, accessible education; human stories; transparency |
| Local sustainability groups (BSG, CVGA, MASG, Macedon Ranges Sustainability Groups, Greater Bendigo Climate Collaboration etc) | Medium | High | Generally positive and engaged, with strong expectations for transparency and credible environmental information. | Environmental champions | Targeted briefings, sustainability forums, co-presentations at local events. | Reframe waste and recovery as central to climate outcomes. Provide clear, accessible data and local examples. Engage early through forums and co-presentations to build informed support. |
| Local media & influencers | Medium–High | Medium | Historically neutral to positive; limited proactive engagement | Trusted storytellers | Background briefings; visuals; interviews | Proactive education; clear technical explanation; media kits |
| Local MPs (MP Lisa Chesters, MP Jacinta Allan, MP Maree Edwards) | High | Medium | Initial briefing with Premier | Supportive political stakeholders | Short briefings; high-level summaries | Focus on jobs, environmental benefit, cost stability and comms opportunity |
| Opposition Members (Danny O’Brien, Wendy Lovell, Gaelle Broad) | Medium | Medium | No prior engagement; limited awareness. Adam’s friend (Mayor of Loddon Shire and member of the National Party) to help with introductions. | Informed, bipartisan supporters | Short briefings; high-level economic summaries; pre-election policy discussions | Early, non-political framing; outline benefits for region |
| Investors & finance partners | High | Medium | Monitoring closely; awaiting clarity on contract and stakeholder alignment | Confident in project momentum | High-level summaries; milestone updates | Demonstrate alignment, feedstock certainty and regulatory stability |

# Narrative & messaging framework

4.1 Core narrative

“AET is turning regional waste into regional opportunity – keeping value, jobs and skills in the Loddon Mallee through one of Australia’s most advanced resource recovery projects.

The Advanced Resource Recovery Centre (ARRC) in Bendigo is a major step toward a circular economy in the Loddon Mallee region and beyond.”

## 4.2 Simple Process Explanation (20-seconds)

Community version

“We take household waste, clean it, sort it, and recover useful materials. Local businesses turn those materials into new products. It’s smart recycling that keeps value in the region.”

Other stakeholders (more technical)

“Waste comes in, it’s cleaned and sorted using AI and robotics, and separated into organics and recyclable materials. The recovered materials go to local businesses to make new products. It’s modern resource recovery that keeps value in the region.”

## 4.3 Audience-specific messaging (short-version)

These short lines are designed for briefings, meetings, events and media interactions.

| Audience | Goal | Key Message |
| --- | --- | --- |
| CoGB | Reinforce trust | This project delivers long-term stability and value for Bendigo – keeping jobs, skills and investment local, while reducing landfill and future cost pressures. |
| Neighbouring, regional and fringe councils | Build confidence | AET offers a reliable, future-ready regional solution backed by clear data, modern technology and long-term value for councils. |
| Community | Build understanding | The ARRC is a clean, enclosed facility that sorts useful materials out of everyday waste. It’s smart recycling – not waste-to-energy. |
| Industry | Encourage participation | The ARRC will supply high-quality recovered materials that create new commercial opportunities and strengthen regional supply chains. |
| Media | Shape narrative | Bendigo is emerging as a leader in clean, modern resource recovery – turning local waste into local opportunity using AI and advanced sorting technology. |

## 4.4 Messaging matrix

| Core Narrative AET is turning regional waste into regional opportunity – keeping value, jobs and skills in the Loddon Mallee through one of Australia’s most advanced resource recovery projects. The Advanced Resource Recovery Centre (ARRC) in Bendigo is a major step toward a circular economy in the Loddon Mallee region and beyond. |  |  |  |
| --- | --- | --- | --- |
| Pillar | Key Message | Proof Points | Audience‑Specific Messages |
| Regional Value | AET’s Advanced Resource Recovery Centre (ARRC) will keep jobs, skills, investment and economic value in the Loddon mallee by turning regional waste into new regional opportunities. | - The project will create up to 250 construction jobs and support up to 150 ongoing roles when fully operational, supporting a strong, skilled local workforce. - It will help establish new circular industries, including plastics reprocessing, organics, soil products and biochar. - It will attract private investment and build stronger local supply chains. - It keeps value local by processing waste in the region rather than transporting materials – and the economic opportunity tied to them – elsewhere. - By converting waste into high-quality feedstocks, the facility can enable new businesses in advanced recycling and circular manufacturing. - It reduces councils’ exposure to rising landfill levies and long-haul transport costs, creating long-term economic stability. | Councils: This project keeps local jobs, skills and industry in the region, creating a long-term value and stability for the region. Community: The ARRC means more local jobs and less waste leaving the region, ensuring value stays in Bendigo instead of going to Melbourne. Industry: This project creates genuine opportunities for local procurement, partnerships and innovation. Media: Bendigo is emerging as a leader in circular manufacturing, with a project that delivers lasting economic benefits for the region. |
| Circular Leadership and Innovation | AET’s new facility brings the latest, AI-enabled recovery technology to the Loddon Mallee, positioning the region as a national leader in modern resource recovery and circular innovation. | - The facility cleans the waste and uses AI-enabled precision-sorting technology to recover useful materials – which is proven and used safely around the world. - Its modular design allows the system to scale from 30,000 to 80,000 tonnes – and adapt to changing materials and markets. - It will provide local industries with high-quality recovered materials for new products and innovation. - AET’s Pyramid Hill R&D facility allows the team to test how organic waste can be turned into valuable carbon products. Working with local businesses, AET has identified practical ways to return these materials to industry. These proven methods will be used at the ARRC to ensure as much waste as possible is put to good use. - The ARRC draws on proven, globally deployed sorting and recovery technologies, and the final configuration will be selected based on safety, performance, reliability and environmental outcomes. | CoGB: This future-ready facility will support Victoria’s recycling and circular economy targets and places Bendigo at the forefront of resource recovery. Industry/government: The ARRC will attract talent, drive innovation and support advances in waste processing, sustainable products and clean manufacturing. Community: AET is bringing the latest AI-enabled recovery technology to the Loddon Mallee – helping the region lead Australia in modern, circular waste solutions. Media: Cutting-edge AI and advanced sorting technology are enabling the Loddon Mallee to emerge as a national leader in modern resource recovery and circular innovation. |
| Partnership and Trust | AET values councils, communities, and industry as genuine long-term partners, with open and transparent communication and engagement at the heart of the project. | - AET has a strong track record of engagement with CoGB and regional partners since the beginning of the project. - Plans for a local community reference group will ensure ongoing community input and engagement. - AET is committed to genuine and consistent engagement with government, industry and the community throughout the project. - Clear governance, reporting and feedback channels will be established for all key stakeholders. | Councils: AET is committed to working closely with councils through open communication, shared planning, and long-term collaboration. Community: As proud members of the local community, AET is committed to giving the locals opportunities to have a voice in the project, and help shape outcomes, through the establishment of a Community Reference Group and ongoing engagement. Industry: AET will work in partnership with local businesses through clear communication and collaboration to build strong regional circular value chains. Media: Transparency and genuine engagement with councils, industry and the community will underpin every stage of the project. |
| Environmental Responsibility | The ARRC doesn’t just reduce landfill, it turns everyday waste into something valuable – helping create a cleaner, healthier environment for the region. | - The project significantly reduces greenhouse gas emissions, with the potential to avoid around 80,000 tonnes of CO₂e annually. - The ARRC will help create a stronger farming landscape by producing cleaner, high-quality material streams that can support downstream industries delivering improved soil health and land-management outcomes. - Processing materials locally reduces long-distance transport and associated emissions. - The project directly supports Victoria’s Recycling Victoria 80% diversion target and aligns with the National Circular Economy Framework. | Councils: This is a sustainable, lower-emissions waste solution that aligns with state and national recycling and circular economy targets. Community: The ARRC means cleaner neighbourhoods and a waste system that turns rubbish into useful local products, supporting more local jobs and a stronger local economy. Industry: Reliable access to low-carbon recycled materials will help businesses produce cleaner, more sustainable products. Media: This ARRC cuts emissions, diverts waste from landfill and supports healthier soils and landscapes across the region. |
| Community Benefits | The ARRC facility will be a true resource recovery facility that brings real benefits to Bendigo - creating local jobs, skills and economic opportunities now and into the future. | - The project will create up to 250 construction jobs and support up to 150 ongoing positions, building a stronger local workforce. - It will attract private circular economy investment and strengthen local supply chains. - By processing materials locally instead of transporting them elsewhere, the ARRC keeps economic value and opportunity within the region. | Community: The ARRC will deliver a cleaner environment, more local jobs and fewer long-distance truck movements, while turning everyday rubbish into something valuable for the region – benefits that will support the community now and for future generations. Media: The ARRC is a major regional project that will deliver new jobs, skills, environmental benefits and long-term economic value for Bendigo. |
| Economic Resilience | The ARRC will create a more stable, reliable and resilient waste system for the Loddon Mallee, providing long-term cost certainty. | - The facility will provide councils with predictable and stable service pricing over the long term. - Local processing reduces dependence on distant metropolitan facilities and protects against volatility in external recycling and waste markets. - Keeping value circulating locally strengthens the regional economy. - Diversified circular revenue streams will enhance the resilience and financial sustainability of the regional waste system. | Councils: Predictable pricing and local processing will reduce long-term cost volatility and provide financial certainty. Community: A more stable, localised waste system will keep value, jobs and services close to home. Industry: Access to consistent, locally recovered materials and reduced transport costs will support business confidence and long-term investment. Media: The ARRC provides a resilient, future-focused regional waste solution that stabilises costs and keeps economic value in the Loddon Mallee. |

# Project Q&A’s (for internal use in Phase 1) – Dec 25 to Feb 26

The Project Q&As will be a living document – questions will be added and refined as engagement continues.

Q. Who is AET?

AET (Advanced Energy Tech) is a locally based, regionally focused company that turns waste into valuable resources using modern, AI-enabled sorting and recovery technology.

Our team draws on decades of experience in engineering, construction, agriculture and regional infrastructure delivery. This gives us a practical, grounded understanding of the waste and recycling challenges faced by regional communities – and how to solve them.

We are long-term contributors to the Loddon Mallee region, with deep local relationships and a commitment to supporting local jobs, industry and innovation. Our work is focused on delivering real environmental, economic and community benefits for future generations, and helping regional Victoria build a stronger, more resilient circular economy.

Q. What does AET do?

AET develops smart projects that turn everyday waste into valuable resources – reducing landfill, cutting emissions and keeping value in the region.

We help regional communities move toward a circular economy by designing systems that recover materials, support local industry and create long-term environmental benefits.

AET’s Pyramid Hill R&D facility plays a critical role in this work. It allows the team to test how organic waste can be transformed into valuable carbon products and, by working with local businesses, identify practical ways to return these materials to industry. These proven methods will be applied at the Advanced Resource Recovery Centre (ARRC) to ensure as much waste as possible is put to good use.

Q. What is the ARRC project?

The ARRC is a clean, fully enclosed, modern facility that will take everyday waste from Bendigo and surrounding regions and turns it into useful materials for local industry.

The facility uses AI, robotics and precision sorting to recover valuable materials from mixed red-bin and yellow-bin waste. Its flexible, modular design allows it to handle the regional challenges of varying waste volumes, mixed materials and changing input quality over time.

The ARRC also incorporates the latest waste treatment technology, including cleaning, separating and sorting waste into organics and mixed recyclables. By removing organics from the waste stream, the facility will cut methane emissions and significantly reduce the region’s greenhouse-gas footprint.

Q. What stage is the project at?

AET has completed the early feasibility and development work for the ARRC and is now working closely with the City of Greater Bendigo through the next stages of the project’s assessment and approval process.

Current work is focused on finalising project development, preparing for detailed engineering, and ensuring key stakeholders have a clear, shared understanding before the project moves into detailed design and delivery.

Q. What technology will the ARRC use?

The ARRC will use proven, globally deployed sorting and resource-recovery technologies. The exact configuration will be finalised through detailed design to ensure the highest performance and environmental outcomes for Bendigo.

Q. Will AI reduce the number of local jobs at the ARRC?

No. AI is used to improve safety, accuracy and recycling outcomes, but the facility will rely on a skilled local workforce.

AI does the repetitive and high-precision sorting work, allowing people to focus on the roles that require judgement, problem-solving and technical skills.

The ARRC will create a wide range of ongoing roles, including operations, maintenance, circular-economy product development, education programs and partnerships with local businesses.

AI enhances the work – it doesn’t remove the need for people.

Q. What benefits will this project have for the local community?

The ARRC will deliver clear, practical and long-term benefits, including:

- hundreds of local jobs during construction and up to 150 ongoing roles

- more local industry and stronger regional supply chains

- fewer waste trucks travelling long distances

- reduced landfill and lower greenhouse gas emissions

- cleaner neighbourhoods and better recycling outcomes

- keeping economic value and skills in the region

It turns everyday waste into new products made by local businesses – keeping value local.

Q. Will the project/construction of the facility have any negative impacts on the community?

The facility will be carefully managed to minimise disruption and impacts on the community. It will be:

- fully enclosed

- designed to minimise noise, odour, traffic and visual impacts

- regulated under strict EPA requirements

- supported by ongoing monitoring and transparent reporting

The community will be kept informed as the project progresses and will be notified well in advance of any planned works. A Community Reference Group will also be established to ensure local voices are heard and to support genuine two-way engagement at every stage of the project.

Q. Why should my council get on board?

The ARRC gives councils a stable, future-ready and cost-effective way to manage waste.

Right now, the Loddon Mallee generates over 700,000 tonnes of waste across all streams – household waste (red, yellow and green bins), commercial and industrial waste, and construction waste. While the region has some existing infrastructure, including a materials recovery facility (MRF) in Echuca for yellow-bin recycling, there is no facility in the region that can sort and recover materials from mixed household waste or create integrated circular pathways like the ARRC.

Because of this gap, valuable resources continue to leave the region, taking jobs, investment and opportunity with them.

The ARRC changes that by:

- providing predictable long-term service pricing

- helping meet state and national recovery targets

- supporting local jobs and circular industries

- reducing reliance on metropolitan facilities

- cutting transport distances and emissions

- positioning the region as a leader in modern resource recovery

This is not just a waste solution – it’s a long-term regional economic and environmental strategy.

Q. How can my business get involved?

The ARRC will open up new opportunities for local businesses by supplying consistent, high-quality recovered materials.

This innovative project will create a new local circular economy- one that relies on local skills, services, and innovation to thrive.

Businesses can get involved by:

- providing services and supplies during design, construction and operations

- partnering on new circular products and local manufacturing

- participating in industry engagement sessions

- joining the Community Reference Group

- trialling innovation projects using recovered materials

- developing new product lines supported by reliable local feedstock

This project will support a new regional circular economy – one that creates jobs and opportunities here, not in metropolitan areas.

Q. How can schools and universities get involved?

Education opportunities will be developed as the project progresses, including:

- STEM and circular economy programs

- school visits

- curriculum materials

- site tours (when appropriate)

- youth engagement through the Youth Councils

There is strong demand from students and teachers for real-world sustainability learning, and the ARRC will support this.

Q. How will the community be kept updated?

AET is committed to keeping the community informed and involved at every stage of the project.

Community updates will be provided through:

- A Community Reference Group – providing a forum for local ideas, questions and feedback, ensuring the community can help shape project outcomes.

- Regular updates and engagement opportunities – including information sessions, newsletters, and briefings – keeping residents informed as the project progresses.

- Clear governance and communication channels – ensuring key information is shared consistently and openly with all stakeholders.

- Close partnership with councils – providing another trusted avenue for local updates and community conversations.

- Proactive media engagement – supporting transparency and help keep the broader region informed.

Q. Is this waste-to-energy?

No. The ARRC is not a waste-to-energy facility.

Waste-to-energy facilities use combustion or similar thermal processes to generate electricity or heat from waste. The ARRC does not burn waste. Its primary purpose is to recover materials so they can be reused in local industry.

The ARRC is a resource recovery facility, where modern technology is used to:

- clean and prepare waste

- sort materials using AI and robotics

- separate organics and recyclables

- create useful feedstocks for local businesses.

The ARRC may use bioenergy to help power parts of the facility, but this is very different from waste-to-energy incineration.

[For reactive purposes only] In rare cases, a small portion of low-value residual material may be sent to external waste-to-energy facilities, but only where there is no higher-value circular use available.

In short: the ARRC focuses on recovery first. It is designed to keep materials in the circular economy, not to incinerate waste.

Q. How can I find out more?

You can learn more at www.advancedenergytech.com.au or contact [AET contact name] for further information.

See Appendix 10.3 for additional Technical Q&As (for technical stakeholders, regulators, government and industry partners).

# Communications & engagement action plan

Complexity rating key:
1 = very low effort
6 = very high effort / multi-team / multi-step deliverable

## 6.1 Priority stream 1 – Essential foundations & time-sensitive engagement

Core pieces required to stabilise messaging, reduce risk and prepare for low-visibility engagement. Time-critical stakeholder engagement to support contract finalisation.

| Week/Month | Activity | Output | Audience | Owner | Complexity (1-6) |
| --- | --- | --- | --- | --- | --- |
| Dec - complete | Messaging toolkit | Core narrative, message pillars, Q&As – current version complete | Internal (AET + partners) | Vant | 3 |
| 12 Dec – complete | Council engagement – brief Waster Managers (includes RV) | Intro briefing pack + benefit-led slide deck | Mount Alexander, Campaspe, Mitchell | AET (Matt) | 2 |
| 15 or 17 Dec – complete | RDV-led Council CEO briefing (includes RV) | Intro briefing/pitch pack + benefit-led slide deck (including downstream opportunities, feedstock confidence, regional economic uplift. ARRC unlocking regional opp) | Campaspe, Macedon Ranges, Shire, Mitchell | AET | 2 |
| Date TBC – early 2026 | RDV-led Council CEO briefing (includes RV) | As above | Mount Alexander, Loddon, Strathbogie, Hume, Whittlesea etc | AET | 2 |
| Date TBC – early 2026 | Mayors of councils | As above | All councils above | AET | 2 |
| Jan – Feb | Refresh AET website (align with brand update) | Update About Us page and add ARRC project page (simple, engaging and benefits-led content, FAQ, video/animation) | Community, media | Vant | 4 |
| Jan – Feb | Develop Micro content suite | A5 community brochure + QR-linked explainer video (simple, plain-English introduction to ARRC), public FAQ | Community, councils, media | Vant | 3 |
| Feb – Mar | Develop Mezzo content suite | Refined ARRC brochure + council/business briefing pack; updated | Councils, businesses, local partners | Vant | 4 |
| Feb – Mar | Develop Macro content suite | Final Loddon Mallee Circular Economy document (consolidated MG/KT/AS versions; evidence-based narrative for gov & capital partners) | Government, universities, capital partners | Vant + AET | 3 |
| Ongoing | Media and online monitoring | Monitoring log + keyword triggers | Internal | Vant | 2 |

## 6.2 Priority stream 2 – Early engagement & risk management (Q1-Q2 2026)

Low-visibility, relationship-first engagement to correct misconceptions early and stabilise narrative alignment.

| Week/Month | Activity | Output | Audience | Owner | Complexity (1-6) |
| --- | --- | --- | --- | --- | --- |
| Q1 - Q2 | Early journalist briefings | Background briefings, technical clarification notes | Local media | Vant + AET | 4 |
| Q1 - Q2 | State/Fed Government alignment | Briefing note + concise project summary | RV, DEECA, SV, EPA, DJSIR, DTF, DCCEEW (Kate Lynch, Division Head - Circular Economy) | AET + Vant | 3 |
| Q1 - Q2 | Stakeholder briefings – City of Greater Bendigo | Reset briefing pack; councillor/Exec Team alignment | CoGB | AET + Vant | 4 |
| Q1 - Q2 | Opposition engagement – Adam’s friend (Mayor of Loddon Shire) to make introductions | High-level briefings; economic narrative; bipartisan alignment summary | Danny O’Brien, Wendy Lovell, Gaelle Broad | AET + Vant | 3 |
| Mar-Apr | Advocacy pack development | “Why Bendigo, Why Now” pack (brochure, FAQ) | CoGB, neighbouring councils and councillors, BSG, Be.Bendigo | Vant | 3 |
| Late Q1 onwards | Sustainability group engagement [reflecting Matt’s feedback] | Tailored circular economy briefing; simple resource recovery explainer; co-presentation opportunities; event preparation for groups such as Macedon Ranges Sustainability networks. | BSG, CVGA, MASG, Macedon Ranges Sustainability Groups, Greater Bendigo Climate Collaboration, | AET + Vant | 3 |

## 6.3 Priority Stream 3 – Community, industry & youth engagement

Begin when resources allow. These deepen understanding and build early social licence.

| Week/Month | Activity | Output | Audience | Owner | Complexity (1-6) |
| --- | --- | --- | --- | --- | --- |
| Mar onwards | Local presence / community event | Event stall (e.g. Bendigo Sustainability Festival), engagement materials, insights summary | Community | Vant + AET | 5 |
| Q1 & 2 | Pitch foundation education stories | Pitch “Why Bendigo, Why Now?” or “Inside the ARRC” story packages with renders/diagrams | Bendigo media | Vant | 3 |
| Q1 & 2 | Youth & education engagement | Schools program outline; STEM/circular economy pack; Youth Council engagement | Bendigo secondary schools/Youth Council | Vant + AET | 4 |
| Ongoing | Direct engagement (briefings, roundtables) | Meeting notes, presentations, follow-up actions | Councils, state/fed gov, industry, influencers | AET + Vant | 2 |
| Ongoing | Community awareness | Educational animation, updated FAQs, myth-busting content | Community, councils | Vant | 4 |
| Ongoing | Storytelling pipeline | Human-interest stories; innovation profiles; skills/jobs stories; CE explainers | Media, partners, community | Vant | 3 |
| TBC – once contract timing becomes clear | Phase 2 preparation | Media kit, spokesperson notes, updated messaging, launch planning | Internal, council, media, community | Vant | 4 |

# 7. Appendix

## 7.1 Additional technical Q&As (For technical stakeholders, regulators & industry)

Facility Overview

Q. What is the purpose of the ARRC?

The ARRC is a modern, enclosed resource recovery facility designed to:

- recover valuable materials from household waste

- reduce landfill and environmental impact

- support local manufacturing and circular industries

- cut greenhouse gas emissions

- provide councils with predictable long-term pricing

It processes residual waste (red bin) and commingled recyclables (yellow bin), with capacity for selected commercial waste streams.

Q. How much waste can the facility process?

- Initial capacity: around 30,000 tonnes per year

- Modular expansion: scalable up to approximately 80,000 tonnes

- Modules can be added as councils join or population grows.

Technology & Process

Q. What is “precision sorting”?

Precision sorting combines:

- AI and computer vision – recognises materials by shape, colour and composition

- Robotics – removes and sorts materials quickly and accurately

- Optical/NIR sensors – identify materials by their chemical signature

- Air jets – direct items into correct streams

This allows high recovery from mixed waste, solving a major challenge for regional areas.

Q. How are organics recovered and used?

Separated organics can be used for:

- soil enhancement products

- composting

- bioenergy co-products

- potential agricultural applications

Recovering organics is a major source of emissions reduction.

Q. What recyclable materials will be recovered?

The facility will be able to recover:

- plastics (PET, HDPE, PP, LDPE and mixed plastics)

- aluminium and metals

- paper and cardboard

- glass fines

- mixed fibre streams

The process produces cleaner, more consistent feedstock for local industries.

Environmental Performance

Q. How will the facility reduce greenhouse gas emissions?

GHG reductions come from:

- removing organics from landfill (significant methane avoidance)

- reducing long-haul waste transport

- recovering materials with high embodied carbon

- enabling circular product manufacturing locally

Exact CO₂e savings will be quantified during detailed design.

Q. How are noise, odour and emissions managed?

The ARRC is a fully enclosed system with:

- negative air pressure

- odour treatment units

- modern filtration systems

- EPA-regulated emissions controls

These measures significantly limit off-site impacts.

Q. What about traffic impacts?

During construction, there will be some additional vehicle movements at certain times. These will be carefully planned and managed to minimise disruption, with a detailed traffic management plan guiding routes, timings and safety measures. If any works are expected to temporarily affect local roads, the community will be notified well in advance with clear information about what to expect and how long it will last.

Once the facility is operating, traffic impacts are expected to be modest and manageable. AET is planning to locate the ARRC close to major transport routes so that vehicle movements feed directly into the existing road network, minimising impacts on local streets and the broader community.

Regulatory Requirements

Q. Which approvals will the ARRC require?

The project will operate under EPA Victoria’s updated permissions framework, which may include:

- a Development Licence

- an Operating Licence

- an Environmental Management Plan (EMP)

- mandated monitoring and reporting

AET will work closely with EPA Victoria through design, commissioning and operations to ensure all regulatory requirements are met.

In addition, AET will work with the relevant planning authorities to ensure the ARRC complies with all planning and building regulations and is located within the appropriate planning zone.

Further details about planning pathways will be confirmed as part of the formal approvals process.

Circular Economy & Markets

Q. What circular economy outputs will the ARRC produce?

Recovered materials can be used for:

- plastics reprocessing

- soil and agricultural products

- construction materials

- biochar

- renewable manufacturing inputs

- innovation trials for new circular products

Q. How does the ARRC support local industry?

Local processing:

- keeps value in regional supply chains

- supports new manufacturing and reprocessing pathways

- reduces reliance on volatile global recycling markets

Businesses benefit from consistent, high-quality feedstocks.

Regional Benefits

Q. What are the economic benefits?

- up to 250 construction jobs

- up to 150 ongoing skilled jobs

- local procurement opportunities across trades, engineering and logistics

- attraction of new private investment

- creation of circular industries

Q. What are the environmental benefits?

- major landfill diversion

- significant GHG reductions

- improved soil and bioenergy pathways

- reduced truck movements

- cleaner local environment

Q. What does the community gain?

- more local jobs

- fewer trucks travelling long distances

- cleaner neighbourhoods

- improved recycling outcomes

- stronger local supply chains

Project Delivery & Engagement

Q. How will the project be delivered?

- staged implementation

- alignment with CoGB timelines

- modular expansion for regional councils

- transparent engagement and reporting

- community involvement through the Reference Group

Q. How will technical risks be managed?

Through:

- detailed design validation

- EPA-regulated EMP

- ongoing performance monitoring

- transparent reporting to councils and regulators

- adaptive operations using modular technology

Additional technical Q&As for Officers, Regulators & Industry

Q. What recovery rates are expected?

Final rates will be confirmed after detailed design, but international benchmarks show high recovery is achievable from mixed waste streams using this technology.

Q. How does the facility handle contamination?

Cleaning and pre-treatment processes along with precision sorting, significantly reduces contamination, enabling material recovery even from mixed regional waste.

Q. Will the facility cause odour?

No. Waste is cleaned early, processing is enclosed, and odour treatment systems meet EPA standards.

Q. What happens to hazardous materials?

Household hazardous items are screened out during front-end processing. Industrial hazardous waste will not be accepted.

Q. How is this different from waste-to-energy?

Materials are cleaned, sorted and reused. This is resource recovery, not waste-to-energy.